International School

Capstone Project 2

CMU-SE 451

Project Plan

Version 1.0

Date:

Ticket booking and schedule tracking system

Submitted by

Nguyen Thi My Trinh

Nguyen Huu Huy

Huynh Viet Bao

Nguyen Van Do

Tran Hung Viet

Approved by

Thuan, Nguyen Tan , MSC

Plan Review Panel Representative:

Signature	Date

Capstone Project 2- Mentor:

Nguyen Tan Thuan	Signature	Date

PROJECT INFORMATION

| Project acronym | Ticket booking and schedule tracking system |  |  |  |
| --- | --- | --- | --- | --- |
| Project Title | Ticket booking and schedule tracking system |  |  |  |
| Start Date | March 27, 2023 | End Date |  | April 10, 2023 |
| Lead Institution | International School, Duy Tan University |  |  |  |
| Project Mentor | Nguyen Tan Thuan |  |  |  |
| Partner Organization | Nguyen Thi My Trinh Email:nguyenthimytrinh1610@gmai.com Tel: 0378343128 |  |  |  |
| Project Web URL |  |  |  |  |
| Contact details | Name |  | Email | Tel |
| Scrum Master / Project Leader | Nguyen Van Do |  |  |  |
| Team members | Nguyen Thi My Trinh |  | nguyenthimytrinh1610@gamil.com | 0378343128 |
|  | Tran Hung Viet |  |  |  |
|  | Huynh Viet Bao |  |  |  |
|  | Nguyen Huu Huy |  |  |  |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | March 27, 2023 | Initial Release | All members | x |
| 1.1 | April 10, 2023 | Update content and format | All members | x |

Table of Contents

1.	PROJECT OVERVIEW	4

1.1	Project Description	4

1.2	Scope and Purpose	4

1.2.1	Scope	4

1.2.2	Purpose	5

1.3	Assumptions and Constraints	5

1.4	Project Objectives	6

1.4.1	Standard Objectives	6

1.4.2	Specific Objectives	6

2	PROJECT DEVELOPMENT APPROACH	8

2.1	Technical Process	8

2.1.1	Reasons for selecting	9

2.1.2	Agile Methodology	9

2.1.3	Scrum Process	9

2.2	Quality Management	10

2.2.1	Estimates of Defects to be detected	10

2.2.2	Strategy for Meeting Quality Objective	11

2.2.3	Quality Control	14

2.2.4	Measurements Program	14

2.3	Unit Testing Strategy	15

2.4	Integration Testing Strategy	16

2.5	System Testing Strategy	16

3	ESTIMATION	17

3.1	Size	17

3.2	Effort	15

3.3	Schedule	16

3.3.1	Project Milestone & Deliverables	16

3.3.2	Detailed Schedule	17

3.4	Resource	20

3.5	Infrastructure	20

3.6	Training Plan	21

3.7	Finance	22

4	PROJECT ORGANIZATION	22

4.1	Organization Structure	22

4.2	Project Team	24

5	COMMUNICATION & REPORTING	25

6	CONFIGURATION MANAGEMENT	27

7	SECURITY ASPECTS	29

# PROJECT OVERVIEW

## Project Description

| Project code | C2SE.34 | Contract type | Internal Project |
| --- | --- | --- | --- |
| Customer | Passenger car owner | End-User | Ticket booker |
| Project Type | Internal | Project Manager/ Scrum master | Trinh Nguyen Thi My |
| Project Category | Planning, Analysis, Design Implementation, Testing & Integration, Maintenance | Business domain | Passenger transport business |
| Application type | Web Application |  |  |

## Scope and Purpose

### Scope

- In our country today, along with the economic development of the world, the needs of people are increasing and in which the demand for travel, relocation and tourism is increasing. In addition, the cost of flying is increasingly expensive, so the use of passenger cars to meet travel needs is increasing. In fact, most passenger transport businesses are using traditional ticket management and sales methods.

- This has too many downsides and inconveniences. With the construction of an online coach ticket sales website, it is hoped that it will be a good solution for the above problems, ensuring the quality of people's trips. For customers who need to move from one place to another, need the application to get the best support for all travel problems. In Vietnam, there are also a number of Web sites that support users to buy coach tickets like Vexere.

- Website to buy coach tickets has become popular and brings many benefits to users. We can find different types of coach tickets for a certain route to save time, in addition, the coach ticketing website is always updated to bring more booking options for customers.

- For students, the coach ticket website plays an important and necessary role. With the study environment away from home, students may encounter some problems when booking coach tickets. This may prevent many students from booking bus tickets to their hometown. Therefore, my group chose the topic "Building an online coach ticket booking system" (Online coach system). The goal of the project is to create more favorable conditions for people who need to book tickets, help coach operators get rid of the traditional ticket sales form, besides the coach ticketing website will help users save money and time to find and book tickets

### Purpose

- This document provides an overview of how the project will be developed. It includes an overview of the product, an overview of the process, and an overview of the project team.

- In addition, this project is under monitoring by the college campus environment, so, this is a non-profit project and done with cost and time is limited. So, the goal for this project is to be released with 70% of the whole function.

- Through-out the project, the conflicts between team members, the problem occurring during the developing phase, will be a big contribution for All members in learning and developing the technician-skills such as code, test, design and soft-skills such as teamwork, presentation, solving problems

## Assumptions and Constraints

| No | Description | Note |
| --- | --- | --- |
| Assumptions |  |  |
| 1 | Customer reviewers will get seven days to approve a milestone document. If no comments are received within this period, it will be considered as approved. | External Interfaces |
| Constraints |  |  |
| 1 | The project must be completed by March 19, 2023. | Schedule |
| 2 | To ensure the project must have enough 5 members with full knowledge of documentation, programming, system design, interface, analysis, data...... | Resources |
| 3 | The project must be passed 3 levels of checks to ensure quality before publishing | Quality |
| 4 | The project must conform to the system architecture specification and end-user requirements | Consistency |
| 5 | The project shall conform to security requirements specified by the customer in the NDA | Security |

## Project Objectives

### Standard Objectives

| Metrics | Unit | Committed | Note |
| --- | --- | --- | --- |
| Start Date | dd-mm-yyyy | March-2023 | March-2023 |
| End Date | dd-mm-yyyy | 2023 | 2023 |
| Duration | days | 112 days | 112 days |
| Team Size | Person | 3 person | 3 person |
| Billable Effort / | Person-day | 2$/day | 2$/1 hour |
| Number of work hours per day for one engineer | Person-hour | 4 hours | 4 hours |

### Specific Objectives

- Placement system Bus tickets and schedule tracking technology platform makes it easy for you to book bus tickets from the right bus station, the information is verified quickly.

- Information about bus ticket, ticket prices, quality car service, pictures, specific descriptions...

- Minimize time and fatigue when looking for bus ticket.

# PROJECT DEVELOPMENT APPROACH

## Technical Process

### Reasons for selecting

Scrum is a framework that helps teams work together. Much like a rugby team (where it gets its name) training for the big game, scrum encourages teams to learn through experiences, self-organize while working on a problem, and reflect on their wins and losses to continuously improve.

Scum benefits:

- Scrum is an iterative and incremental agile software development framework for managing software projects and product or application development.

- Scrum focuses on project management institutions where it is difficult to plan.

- Mechanisms of empirical process control, where feedback loops that constitute the core management technique are used as opposed to traditional command-and-control management.

- Its approach to planning and managing projects is by bringing decision-making authority to the level of operation properties and certainties

### Agile Methodology

Agile methodology is a practice that promotes continuous iteration of development and testing throughout the software development lifecycle of the project. In the Agile model, both development and testing activities are concurrent, unlike the Waterfall model.

Manifesto:

Individuals and interactions − In Agile development, self-organization and motivation are important, as are interactions like co-location and pair programming.

Working software − Demo working software is considered the best means of communication with the customers to understand their requirements, instead of just depending on the documentation.

Customer collaboration − As the requirements cannot be gathered completely at the beginning of the project due to various factors, continuous customer interaction is very important to get proper product requirements.

Responding to change − Agile Development is focused on quick responses to change and continuous development.

### Scrum Process

- Scrum is an agile development methodology used in the development of Software based on iterative and incremental processes.

- Scrum is an adaptable, fast, flexible, and effective agile framework that is designed to deliver value to the customer throughout the development of the project.

- The primary objective of Scrum is to satisfy the customer’s need through an environment of transparency in communication, collective responsibility, and continuous progress.

- The development starts from a general idea of what needs to be built, elaborating a list of characteristics ordered by priority (product backlog) that the owner of the product wants to obtain

## Quality Management

### Estimates of Defects to be detected

| Process | Planned found by review | Actually, found by review |
| --- | --- | --- |
| Requirement | 10 | 12 |
| Design | 141 | 152 |
| Login of Admin, User, Coach | 4 | 4 |
| Logout of Admin | 4 | 4 |
| Logout of User, Coach | 4 | 4 |
| Admin view user's profile | 3 | 3 |
| Admin add user’s account | 5 | 5 |
| Admin edit user’s account | 4 | 4 |
| Admin delete user’s account | 4 | 4 |
| Admin view coach profile | 5 | 7 |
| Admin add coach account | 5 | 8 |
| Admin edit coach account | 3 | 3 |
| Admin delete coach account | 5 | 5 |
| Home Screen of User and Coach | 8 | 8 |
| Home Screen of Admin | 4 | 4 |
| Statistical of Admin | 4 | 4 |
| Notification of Admin | 5 | 5 |
| Register of User, Coach | 5 | 5 |
| Coaches register to open registration and ticket sales | 5 | 5 |
| Coaches register to sell coach tickets | 5 | 5 |
| Coach of Change Password | 5 | 5 |
| Coach of View User | 4 | 4 |
| Manage coach tickets | 5 | 5 |
| Information about selling coach tickets | 4 | 5 |
| Coach edit selling coach tickets | 4 | 4 |
| Admin Dashboard Page | 3 | 3 |
| Admin view user's profile | 3 | 3 |
| User of View Detail The Trip | 5 | 6 |
| User of Search | 4 | 4 |
| User of Make Online Reservations | 4 | 4 |
| User of Payment | 5 | 5 |
| User of edit Personal Information | 3 | 5 |
| User of Change Password | 3 | 3 |
| User of Cancle Ticket | 4 | 5 |
| Chat with the system | 3 | 4 |
| Coding | 211 | 226 |
| Add necessary packages for Project | 10 | 15 |
| Create Database Schemas for Project | 15 | 15 |
| Admin, User, Coach Login | 4 | 4 |
| Admin Logout | 4 | 4 |
| User, Coach Logout | 4 | 4 |
| View Users | 3 | 3 |
| Add Users | 5 | 5 |
| Edit Users | 4 | 4 |
| Delete Users | 4 | 4 |
| View Coach | 5 | 7 |
| Add Coach | 5 | 8 |
| Edit Coach | 3 | 3 |
| Delete Coach | 5 | 5 |
| Statistical | 14 | 14 |
| Notification | 5 | 5 |
| Search | 10 | 8 |
| Payment | 18 | 18 |
| Change Password | 3 | 3 |
| Cancle Ticket | 4 | 4 |
| Edit Information of User, Coach | 4 | 4 |
| Make Online Reservations | 12 | 14 |
| Chatbox | 25 | 30 |
| View Detail the trip | 5 | 5 |
| Register | 4 | 4 |
| Total | 362 | 390 |

### Strategy for Meeting Quality Objective

| Do defect prevention using the standard defect prevention guidelines and process; use standards developed in ABC for coding. | 10–20% reduction in defect injection rate and about 2% improvement in productivity |
| --- | --- |
| Group review of program specs for first few/logically complex use cases. Group review of design docs first time generated code by project leader, developer, and one consultant. | Improvement in quality as overall defect removal efficiency will improve, some benefits in productivity as defects will be detected early |
| Introduction of Scrum methodology and implementing the project in iterations. Milestone analysis and defect prevention exercise will be done after each Iteration. | Approximately 4% reduction in defect injection rate and 1% improvement in overall productivity |

### Quality Control

| Review Item | Type of Review | Reviewer | When |
| --- | --- | --- | --- |
| Business analysis and requirements specification document, Use Case catalog | Group review | Product Owner, Scrum Master | End of 90% requirements |
| Design document, object model | Group review | Product Owner, Scrum Master | End of 90% design |
| Stage plans | One-person review | Scrum Master | Beginning of each stage |
| Complex/first specs incl. diagrams time test generated cases, program interactive | Group review | Scrum Master, Team member | End of detailed design |
| Code | Group review | Scrum Master, Team member | After coding for first few programs |

### Measurements Program

| Data to be collected | Purpose | Responsible | When |
| --- | --- | --- | --- |
| Size: No. of KLOC// FP | Calculate the cost of the project. | Scrum Master, Product owner | At the end of stages |
| Effort: No. person-day | Predict the most realistic amount of effort required to develop or maintain software based on incomplete, uncertain, and noisy input. | Team members | Daily |
| Quality: No. defects detected | Identify the root causes of defects and improve the process to avoid introducing defects, which help to improve the quality of the software product. | Scrum Master, Team members, Mentor | Right after the review/test |
| Schedule | Achieve the goals and priorities in the available time. | Scrum Master, Product owner | Weekly and at the end of stages |

## Unit Testing Strategy

Completion criteria: Completion criteria are stated to for two purposes:

Identify acceptance criteria for product quality.

Identify when the testing is successfully executed.

A clear statement of completion criteria should include the following items:

Function, behavior, or condition being measured.

Method of measurement.

Criteria or degree of conformance to measurement Special considerations:

This section should identify any influences or dependencies, which may impact or influence the test effort described in the test strategy. Influences might include:

Human resources (such as availability or need for non-test resources to support / participate in test) Constraints, (such as equipment limitations or availability, or the

need / lack of special equipment) Special requirements, such as test scheduling or access to systems.

Testing may be stopped when:

o It becomes unproductive.

o It requires a certain coverage.

o It requires a certain number of errors to be found.

o Schedule time runs out.

## Integration Testing Strategy

- Bottom up Strategy:

The components below are first written and these are integrated first. The integration happens from bottom to top. If the calling component is yet to be developed, it is replaced by a specially written component called a Drive

When we finish each product backlog, we test it out before we finish.

- BigBang Strategy:

All components are put together at the same time, there is no order, except all are integrated at the same time.

Towards the end of the project, we started to apply this tactic to test the entire application.

## System Testing Strategy

System Testing (ST) is a black-box testing technique performed to evaluate the complete system's compliance against specified requirements. In System testing, the functionalities and user interfaces of the system are tested from an end-to-end perspective.

System Testing is usually carried out by a team that is independent of the development team to measure the quality of the system unbiased. It includes both functional and non-functional testing.

Testing is performed successfully on a fully integrated system based on an assessment of the system's compliance with its specific requirements.

Testing may be stopped when:

o When all the planned tests have been run.

o When the time has run out.

o When all faults have been fixed correctly.

o It depends on the risks for the system being tested

# ESTIMATION

## Size

- Lines of code

| Modules | Use case point |
| --- | --- |
| Web UI | 1900 |
| Web processing data | 150 |
| Web Backend | 890 |
| Total | 2940 |

## Effort

| Activity/ Process | Total budgeted Effort Usage (pd) | Total % budgeted Effort Usage (%) | <Stage 1/ Sprint 1> |  | <Stage 2/ Sprint 2> |  | <Stage 3 / sprint 3> |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | No. | % | No. | % | No. | % |
| Requirement | 40 | 11.1 | 10 | 12.5 | 10 | 12.5 | 10 | 10 |
| Design | 40 | 11.1 | 15 | 18.8 | 15 | 18.8 | 5 | 5 |
| Coding | 110 | 30.5 | 20 | 25 | 20 | 25 | 35 | 35 |
| Unit Testing | 30 | 8.3 | 7 | 8.8 | 7 | 8.8 | 8 | 8 |
| Testing | 35 | 9.7 | 8 | 10 | 8 | 10 | 9 | 9 |
| Deployment | 30 | 8.3 | 7 | 8.8 | 7 | 8.8 | 8 | 8 |
| Support for Acceptance Test | 10 | 2.7 | 2 | 2.5 | 2 | 2.8 | 3 | 3 |
| Project Planning | 20 | 5.5 | 4 | 5 | 4 | 5 | 6 | 6 |
| Project monitoring | 11 | 3.1 | 3 | 3.8 | 2 | 2.5 | 3 | 3 |
| Quality Assurance | 14 | 3.9 | 2 | 2.5 | 3 | 3.8 | 5 | 5 |
| Training | 20 | 5.5 | 2 | 2.5 | 3 | 3.8 | 8 | 8 |
| Total | 360 | 100 | 80 | 100 | 80 | 100 | 100 | 100 |

## Schedule

### Project Milestone & Deliverables

The Personality Prediction Application Project starts on March 15, 2023 and ends on May 31, 2023.

| No. | Task | Time Start | Time Finish | Deliverables |
| --- | --- | --- | --- | --- |
| 1 | Initial | 01/03/2023 | 11/03/2023 | The proposal, Requirement Description |
| 2.1 | Sprint 1 | 15/03/2023 | 06/04/2023 | Login/Logout, Homepage |
| 2.2 | Sprint 2 | 06/04/2023 | 01/05/2023 | Search , View trip , view travel location, bus fares. |
| 2.3 | Sprint 3 | 01/04/2023 | 24/05/2023 | Garage statistics, send messages to customers, report late, reflect customers |
| 3 | Final Release | 24/05/2023 | 25/05/2023 | Code Standard, Meeting Minutes, Reflection |

### Detailed Schedule

| No. | Task Name | Duration (Days) | Start | Finish | Effort work | Assign to |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | Initial | 23 | 01/03/2023 | 11/03/2023 | 252 |  |
| 1.1 | Project kick-off meeting | 1 | 01/03/2023 | 01/03/2023 | 16 | All members |
| 1.2 | Project planning | 1 | 02/03/2023 | 02/03/2023 | 16 | All members |
| 1.3 | Create Proposal Document | 2 | 03/03/2023 | 04/03/2023 | 32 | All members |
| 1.4 | Create Project Plan Document | 3 | 05/03/2023 | 06/03/2023 | 48 | All members |
| 1.5 | Create User Story Document | 3 | 07/03/2023 | 08/03/2023 | 48 | All members |
| 1.6 | Create Product Backlog Document | 3 | 9/03/2023 | 10/03/2023 | 12 | Do |
| 1.7 | Create Architecture Document | 1 | 10/03/2023 | 12/03/2023 | 24 | Viet,Bao |
| 1.8 | Create Interface Design Document | 1 | 12/03/2023 | 13/03/2023 | 8 | Huy |
| 1.9 | Create Database Design Document | 1 | 13/03/2023 | 13/03/2023 | 8 | Trinh |
| 1.10 | Create Test Plan Document | 1 | 14/03/2023 | 14/03/2023 | 8 | Bao |
| 1.11 | Pre-study | 1 | 15/03/2023 | 15/03/2023 | 16 | All members |
| 2 | Development | 90 | 15/03/2023 | 20/05/2023 | 571 |  |
| 2.1 | Sprint 1 | 30 | 15/03/2023 | 06/04/2023 | 268 |  |
| 2.1.1 | Sprint Planning Meeting | 1 | 15/03/2023 | 15/03/2023 | 16 | All members |
| 2.1.2 | Create Backlog Document for Sprint 1 | 1 | 16/03/2023 | 16/03/2023 | 4 | Do |
| 2.1.3 | Create Test Plan Document for Sprint 1 | 1 | 17/03/2023 | 17/03/2023 | 4 | Huy |
| 2.1.4 | Create Database Document Sprint 1 | 1 | 18/03/2023 | 18/03/2023 | 4 | Bao |
| 2.1.5 | Design UI |  |  |  |  |  |
|  | Design UI of “Login/Logout” | 2 | 18/03/2023 | 19/03/2023 | 8 | Viet |
|  | Design UI of “Homepage” | 2 | 18/03/2023 | 19/03/2023 | 8 | Huy |
|  | Review all UI of Sprint 1 | 1 | 19/03/2023 | 20/03/2023 | 16 | All member |
| 2.1.6 | Design Test Case | 1 | 20/03/2023 | 21/03/2023 | 4 | Trinh |
| 2.1.7 | Coding |  | 21/03/2023 | 21/03/2023 |  |  |
|  | Code front-end of “Login” | 3 | 22/03/2023 | 23/03/2023 | 12 | Viet |
|  | Code back-end of “Login” | 3 | 24/03/2023 | 27/03/2023 | 12 | Bảo |
|  | Code front-end of “Logout” | 3 | 24/03/2023 | 24/03/2023 | 12 | Huy |
|  | Code back-end of “Logout” | 3 | 23/03/2023 | 27/03/2023 | 12 | Do |
|  | Code front-end of “Homepage” | 5 | 22/03/2023 | 27/03/2023 | 20 | Bao |
|  | Code back-end of “Homepage” | 5 | 27/03/2023 | 27/03/2023 | 12 | Do |
| 2.1.8 | Testing | 2 | 28/03/2023 | 28/03/2023 | 8 | Trinh |
| 2.1.9 | Fix bugs | 4 | 29/03/2023 | 31/03/2023 | 32 | Huy,Viet |
| 2.1.10 | Re-Testing | 1 | 31/03/2023 | 31/03/2023 | 4 | Bảo |
| 2.1.11 | Fix bugs of Sprint 1 | 3 | 01/04/2023 | 03/04/2023 | 24 | Do, Trinh |
| 2.1.12 | Release Sprint 1 |  |  |  |  |  |
|  | Sprint 1 Review Meeting | 1 | 03/04/2023 | 05/04/2023 | 16 | All member |
|  | Sprint 1 Retrospective | 2 | 05/04/2023 | 06/04/2023 | 32 | All member |
| 2.2 | Sprint 2 | 30 | 06/04/2023 | 01/05/2023 | 244 |  |
| 2.2.1 | Sprint Planning Meeting | 1 | 06/04/2023 | 06/04/2023 | 16 | All member |
| 2.2.2 | Create Backlog Document for Sprint 2 | 1 | 07/04/2023 | 07/04/2023 | 4 | Bao |
| 2.2.3 | Create Test Plan Document for Sprint 2 | 1 | 08/04/2023 | 08/04/2023 | 4 | Huy |
| 2.2.4 | Create Database Document for Sprint 2 | 1 | 09/04/2023 | 09/04/2023 | 4 | Viet |
| 2.2.5 | Design UI |  |  |  |  |  |
|  | Design UI of “ Search” | 1 | 10/04/2023 | 10/04/2023 | 4 | Viet |
|  | Design UI of “View trip” | 1 | 11/04/2023 | 11/04/2023 | 4 | Trinh |
|  | Design UI of “View travel location” | 1 | 12/04/2023 | 12/04/2023 | 4 | Bao |
|  | Design UI of " Bus fares " | 1 | 13/04/2023 | 13/04/2023 | 4 | Do |
|  | Review all UI of Sprint 2 | 1 | 14/04/2023 | 14/04/2023 | 16 | All member |
| 2.2.6 | Design Test Case | 1 | 14/04/2023 | 14/04/2023 | 4 | Tien |
| 2.2.7 | Coding |  |  |  |  |  |
|  | Code front-end of “ Search ” | 2 | 15/04/2023 | 16/04/2023 | 8 | Huy |
|  | Code back-end of “ Search ” | 2 | 16/04/2023 | 17/04/2023 | 8 | Bao |
|  | Code front-end of “View trip” | 2 | 16/04/2023 | 17/04/2023 | 8 | Viet |
|  | Code back-end of ” View trip ” | 2 | 17/04/2023 | 18/04/2023 | 8 | Trinh |
|  | Code front-end of “View travel location” | 2 | 17/04/2023 | 18/04/2023 | 8 | Do |
|  | Code back-end of “ View travel location” | 2 | 29/04/2023 | 20/04/2023 | 8 | Huy |
|  | Code front-end of “ Bus fares” | 2 | 17/04/2023 | 19/04/2023 | 8 | Do |
|  | Code back-end of “ Bus fares ” | 2 | 18/04/2023 | 19/04/2023 | 8 | Huy |
| 2.2.8 | Testing | 2 | 20/04/2023 | 21/04/2023 | 8 | Bao |
| 2.2.9 | Fix bugs | 2 | 21/04/2023 | 23/04/2023 | 16 | Trinh,Bao |
| 2.2.10 | Re-Testing | 1 | 23/04/2023 | 23/04/2023 | 4 | Viet |
| 2.2.11 | Integrate into the Sprint 1 | 2 | 24/04/2023 | 25/04/2023 | 16 | Do, Viet |
| 2.2.12 | Integration test |  |  |  |  |  |
|  | System test | 1 | 26/04/2023 | 26/04/2023 | 4 | Viet |
|  | Regression Test | 1 | 26/04/2023 | 26/04/2023 | 4 | Huy |
| 2.2.13 | Fix bugs of Sprint 2 | 4 | 27/04/2023 | 28/05/2023 | 32 | Trinh, Do |
| 2.2.14 | Release Sprint 2 |  |  |  |  |  |
|  | Review Sprint 2 Meeting | 1 | 29/04/2023 | 30/04/2023 | 16 | All member |
|  | Sprint 2 Retrospective | 1 | 01/05/2023 | 01/05/2023 | 16 | All member |
| 2.3 | Sprint 3 | 30 | 01/05/2023 | 24/05/2023 | 228 |  |
| 2.3.1 | Sprint Planning Meeting | 1 | 01/05/2023 | 01/05/2023 | 16 | All members |
| 2.3.2 | Create Sprint 3 Backlog Document | 1 | 02/05/2023 | 02/05/2023 | 4 | Bao |
| 2.3.3 | Create Test Plan Document for Sprint 3 | 1 | 02/05/2023 | 02/05/2023 | 4 | Bao |
| 2.3.4 | Create Database Document for Sprint 3 | 1 | 03/05/2023 | 03/05/2023 | 4 | Do |
| 2.3.5 | Design UI |  |  |  |  |  |
|  | Design UI of “Garage statistics” | 1 | 03/05/2023 | 03/05/2023 | 4 | Viet |
|  | Design UI of “Send messages to customers” | 1 | 03/05/2023 | 04/05/2023 | 4 | Huy |
|  | Design UI of “ Report late ” | 1 | 04/05/2023 | 04/05/2023 | 4 | Trinh |
|  | Design UI of “ Reflect customers ” | 1 | 04/05/2023 | 04/05/2023 | 4 | Trinh |
|  | Review all UI of Sprint 3 | 1 | 05/05/2023 | 06/05/2023 | 16 | All member |
| 2.3.6 |  | 1 | 06/05/2023 | 06/05/2023 | 4 | Bao |
| 2.3.7 | Coding |  |  |  |  |  |
|  | Code front-end of “ Garage statistics ” | 2 | 06/05/2023 | 06/05/2023 | 8 | Do |
|  | Code Back-end of “ Garage statistics” | 2 | 07/05/2023 | 07/05/2023 | 8 | Trinh |
|  | Code front-end of “ Send messages to customers ” | 2 | 08/05/2023 | 08/05/2023 | 8 | Huy |
|  | Code Back-end of “Send messages to customers” | 2 | 08/05/2023 | 08/05/2023 | 8 | Trinh |
|  | Code front-end of “ Report late” | 2 | 09/05/2023 | 09/05/2023 | 8 | Viet |
|  | Code Back-end of “ Report late” | 2 | 09/05/2023 | 10/05/2023 | 8 | Trinh |
|  | Code front-end of “ Reflect customers” | 2 | 10/05/2023 | 11/05/2023 | 8 | Huy |
|  | Code Back-end of “ Reflect customers” | 2 | 11/05/2023 | 12/05/2023 | 8 | Bao |
| 2.3.8 | Testing | 2 | 12/05/2023 | 12/05/2023 | 8 | Viet |
| 2.3.9 | Fix bugs | 2 | 12/05/2023 | 13/05/2023 | 16 | Trinh |
| 2.3.10 | Re-Testing | 1 | 12/05/2023 | 12/05/2023 | 4 | Huy |
| 2.3.11 | Integrate into the Sprint1 & Sprint2 | 2 | 12/05/2023 | 14/05/2023 | 16 | Do |
| 2.3.12 | Integration test |  |  |  |  |  |
|  | System test | 1 | 14/05/2023 | 14/05/2023 | 4 | Huy |
|  | Regression Test | 1 | 14/05/2023 | 14/05/2023 | 4 | Bao |
| 2.3.13 | Fix bugs of Sprint 3 | 2 | 15/05/2023 | 18/05/2023 | 16 | Trinh,Viet |
| 2.3.14 | Release Sprint3 |  |  |  |  |  |
|  | Sprint 3 Review Sprint 3 | 1 | 18/05/2023 | 21/05/2023 | 16 | All member |
|  | Sprint 3 Retrospective | 1 | 22/05/2023 | 23/05/2023 | 16 | All member |
| 3 | Project ‘s meeting | 1 | 24/05/2023 | 24/05/2023 | 16 | All member |
| 4 | Final Release | 1 | 25/05/2023 | 25/05/2023 | 16 | All member |

## Resource

| Full name | Role | Salary Rate (USD/hour) |
| --- | --- | --- |
| Nguyen Van Do | Scrum Master | 2 |
| Nguyen Thi My Trinh | Product Owner | 2 |
| Huynh Viet Bao | Team member | 2 |
| Nguyen Huu Huy | Team member | 2 |
| Tran Hung Viet | Team member | 2 |

## Infrastructure

| Work/Product | Purpose | Expected Availability by | Note |
| --- | --- | --- | --- |
| Development Environment |  |  |  |
| Windows 10 or upper | Operating System | Initiation stage |  |
| SQL Server | Database management system | Construction Stage |  |
| JavaScript, Java, HTML,CSS | Development languages for Web and Backend | Construction Stage |  |
| Other Tools |  |  |  |
| GitHub, GGDrive | Source version control | Definition stage |  |
| Trello | Project management tool | Initiation stage |  |
| Trello | Task tracking | Initiation stage |  |
| Zoom, Google Meet | Meeting, Communication | Construction stage |  |

## Training Plan

| Training Area | Participants | When Duration | Waiver Criteria |
| --- | --- | --- | --- |
| Technical |  |  |  |
| NoScript | All members | 7 days | Mandatory |
| HTML, CSS, JavaScript | All members | 7 days | Mandatory |
| Process |  |  |  |
| Quality system | All members | 3 hrs | If already trained |
| Configuration management | All members | 3 hrs | If already trained |
| Group review | All members | 7 hrs | Mandatory |
| Defect prevention | All members | 4 hrs | Mandatory |
| SPC tool | All members | 1 hrs | Mandatory |
| RUP methodology | All members | 1 hrs | Mandatory |

## Finance

| Item | Total Budget | % Budget | Budget in Period |  |  |  |  |  |  |  |  |  |  |  |  | Note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | W1 - Mar | W2 - Mar | W3 - Mar | W4 - Mar | W1 - Apr | W2 - Apr | W3 - Apr | W4 - Apr | W1 - May | W2 - May | W3 - May | W2 - May | W1 - Jun |  |
| Purchases (COTS) | 150 | 15.6 | 0 | 0 | 0 | 25 | 0 | 0 | 0 | 25 | 0 | 0 | 0 | 0 | 100 |  |
| Team building | 200 | 20.8 | 0 | 30 | 0 | 30 | 0 | 30 | 0 | 30 | 0 | 30 | 0 | 0 | 50 |  |
| Tools | 100 | 10.4 | 80 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 20 |  |
| Travel costs | 130 | 13.5 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 |  |
| Training | 80 | 8.3 | 30 | 50 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |
| Review activities | 250 | 26.0 | 15 | 20 | 15 | 20 | 15 | 20 | 15 | 20 | 15 | 20 | 15 | 20 | 40 |  |
| Other | 50 | 5.2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 50 |  |
| Total | 960 | 100 | 135 | 110 | 25 | 85 | 25 | 60 | 25 | 85 | 25 | 60 | 25 | 30 | 270 |  |

# PROJECT ORGANIZATION

## Organization Structure

| Role | Responsibilities | Participant(s) |
| --- | --- | --- |
| Scrum Master | - Clearing obstacles - Establishing an environment where the team can be effective - Addressing team dynamics - Ensuring a good relationship between the team and product owner as well as others outside the team - Protecting the team from outside interruptions and distractions. | Nguyen Van Do |

| Product Owner | - Identify and describe product backlog items to build a shared understanding of the problem and solution with the product development team - Make decisions regarding the priority of product backlog items to deliver maximum outcome with minimum output - Determine whether a product backlog item was satisfactorily delivered - Ensure transparency into the upcoming work of the product development team. | Nguyen Thi My Trinh |
| --- | --- | --- |
| Development Team | - They are self-organizing teams. No one (not even the Scrum Master) directs the Development Team on how to convert Product Backlog into Increments of potentially releasable functionality. - Development Teams are generally cross-functional. It comprises members with varied skills. As a team, these combined skill sets are necessary. - Development Team members do not have individual titles. Each member is identified only as a part of the Development Team, irrespective of the work being performed by the person. - Scrum recognizes no sub-teams in the Development Team, although it may be formed of domains like testing, business analysis, operations, or architecture. - The Development Team as a whole bears accountability for a project, not individual team members. | All members |

## Project Team

| Role | Responsibility | Qualification | Full name | Type | Effort | Start date | End date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scrum Master | Have overall responsibility of the project - Project planning and scheduling - Task assignment and tracking - Reporting - Ensure delivery as per contract - Interface with other departments as per need - Customer interaction - Ensure open issues/customer complaints are closed properly |  |  |  |  |  |  |
| Designer | Architectural design |  |  |  |  |  |  |
| Coder | - Translation of the UI/UX design wireframes to actual code that will produce visual elements of the application - Work with the UI/UX designer - Creating and maintaining technology at the back end of a website (the server, database and application) |  |  |  |  |  |  |
| Tester | - Technology-facing tests that support team critique the product and business-facing tests that help the team critiques the product. |  |  |  |  |  |  |

# COMMUNICATION & REPORTING

| Communication Type | Method / Tool | When | Information | Participants/ Responsible |
| --- | --- | --- | --- | --- |
| Project Task Tracking |  |  |  |  |
| Task scheduling | Trello, zalo | At the beginning of every stage, and weekly Refinement and rescheduling as necessary |  | Team members |
| Task assignment | Trello | Weekly |  | Team members |
| Project Meeting |  |  |  |  |
| Kick-off Meeting | Google Meet, zoom | Initiation stage | Project introduction; Project plan review; Risk identification; Obtainment of commitment of relevant stakeholders | Scrum Master, Team members |
| Project Progress Review Meetings | Zoom | Weekly event | Communicate project status Communicate and resolve any open issue, risks, and changes Discuss any suggested improvement | Team members |
| Milestone Meetings | Zoom | Before milestones | Project objective review, evaluate project performance (quality, schedule, effort), causal analysis, update project plan for next stage | Scrum Master, Team members, Mentor |

| Communication with Mentor |  |  |  |  |
| --- | --- | --- | --- | --- |
| Review Project Plan & Project schedule | By email or attend a project meeting | Significant changes to WO, PP, and Project schedule (scope, objectives Organization, HR, major milestone, deliverables ) |  | Team members, Mentor |
| Project Progress Review | By email and/or via project meeting | Weekly | Project status report, Issue requiring clarifications, escalation, if any | Team members, Mentor |
| Project Milestone Review | By email and via project milestone review meeting | End of every stage | Project objective review, evaluate project performance (quality, schedule, effort), Causal analysis, update project plan for next stage | Team members, Mentor |

# CONFIGURATION MANAGEMENT

| No | Tool | Content |
| --- | --- | --- |
| 1 | Google Document | Track the changing of documents & manage versions of documents. |
| 2 | Weekly Meeting | Hold a meeting every week to assign tasks to each member. If there are some emergencies but we cannot sit together then we can use Discord to discuss online. |
| 3 | Document | All meetings must be documented and pictured. |
| 4 | Zoom | Discuss online, stream and share problems |
| 5 | Zalo | Repositories for open-source code of the project |

# SECURITY ASPECTS

[1] https://dokumen.tips/documents/ilta-what-is-scrum-scrum-is-an-iterative-and-incremental-agile-software-development.html?page=5

[2] https://sites.google.com/a/effectivepmc.com/www/blog/scrum

[3] https://kvaes.wordpress.com/2012/12/28/software-development-methods/

[4] https://asana.com/resources/budget-proposal-template

[5] https://app.diagrams.net/

[6] https://qracorp.com/